Production Tracker
Product Backlog and Sprint Backlogs

Prepared for Scrum planning. The backlog below is organized by priority and grouped into 2-week sprint backlogs suitable for a solo developer.

# Product Backlog

| ID | Epic | User story | Priority | Points |
| --- | --- | --- | --- | --- |
| PB-01 | Authentication | As a user, I want to sign in so that I can access the system securely. | P0 | 3 |
| PB-02 | Authentication | As a user, I want to sign out so that my session is closed safely. | P0 | 2 |
| PB-03 | Authentication | As an admin, I want role-based access so that users only see what they are allowed to see. | P0 | 5 |
| PB-04 | Work Orders | As an admin, I want to create, edit, and delete work orders so that production tasks can be managed. | P0 | 5 |
| PB-05 | Work Orders | As a worker, I want to view work order details so that I understand what needs to be done. | P0 | 3 |
| PB-06 | Work Orders | As a worker, I want to search, filter, and paginate work orders so that I can find records quickly. | P1 | 3 |
| PB-07 | Stage Tracking | As a worker, I want to move a work order to the next stage so that production progress is updated. | P0 | 5 |
| PB-08 | Stage Tracking | As a supervisor, I want to see stage history so that I can trace the work order flow. | P0 | 5 |
| PB-09 | Stage Notes | As a worker, I want to add notes to a work order or stage so that I can record important information. | P0 | 3 |
| PB-10 | Stage Notes | As a worker, I want to view note history so that I can follow previous updates. | P0 | 2 |
| PB-11 | Stock Management | As an admin, I want to create, edit, and delete stock items so that inventory stays accurate. | P0 | 5 |
| PB-12 | Stock Management | As an admin, I want each stock item to have a unique stock code so that items are identified clearly. | P0 | 3 |
| PB-13 | Stock Management | As a worker or admin, I want to view stock items so that I can check availability quickly. | P0 | 3 |
| PB-14 | Stock Management | As the system, I want to prevent negative stock so that inventory data remains valid. | P0 | 5 |
| PB-15 | Stock Management | As an admin, I want stock search and low-stock alerts so that I can respond quickly to shortages. | P1 | 3 |
| PB-16 | Notifications | As a user, I want notifications for stage changes so that I do not miss important updates. | P0 | 5 |
| PB-17 | Notifications | As a user, I want notifications for stock events so that I can react to inventory issues. | P0 | 3 |
| PB-18 | Notifications | As a user, I want to see unread notification counts so that I know what requires attention. | P0 | 2 |
| PB-19 | Chat | As a user, I want to send and receive chat messages so that I can communicate about work orders. | P1 | 8 |
| PB-20 | Chat | As a user, I want to view chat threads so that I can follow ongoing conversations. | P1 | 3 |
| PB-21 | QR Codes | As a worker, I want a QR code for each work order so that I can open it quickly. | P1 | 3 |
| PB-22 | QR Codes | As a worker, I want to scan a QR code so that I can access a work order from mobile or camera. | P1 | 5 |
| PB-23 | Reporting | As an admin, I want to generate reports so that I can review production activity. | P1 | 5 |
| PB-24 | Reporting | As an admin, I want to filter reports by date, stage, or status so that I can analyze specific periods. | P1 | 3 |
| PB-25 | Uploads | As a user, I want to upload files related to work orders or chat so that I can share supporting documents. | P1 | 3 |
| PB-26 | Uploads | As a user, I want to view and download uploaded files so that I can access shared content. | P1 | 2 |
| PB-27 | User Management | As an admin, I want to manage users and roles so that I can control access. | P1 | 5 |
| PB-28 | Settings | As an admin, I want to configure thresholds and system defaults so that the application matches the business rules. | P2 | 3 |
| PB-29 | Audit and Logging | As an admin, I want to track important actions so that I can review system activity. | P2 | 3 |
| PB-30 | Testing | As a team, we want automated tests for core flows so that regressions are caught early. | P1 | 5 |
| PB-31 | Deployment | As a team, we want deployment-ready configuration so that the app can be released reliably. | P1 | 5 |
| PB-32 | Documentation | As a new developer, I want clear setup documentation so that I can run the project locally. | P2 | 2 |

# Sprint Backlogs

## Sprint 1: Foundation and Access Control

| ID | User story | Acceptance criteria/goal | Points |
| --- | --- | --- | --- |
| S1-01 | As a user, I want to sign in so that I can access the system securely. | Valid credentials create a session/JWT; invalid credentials are rejected; logout works. | 3 |
| S1-02 | As a user, I want to sign out so that my session is closed safely. | Session/token is cleared; user returns to login screen. | 2 |
| S1-03 | As an admin, I want role-based access so that users only see what they are allowed to see. | Admin and worker routes are protected; unauthorised access is blocked; UI navigation respects roles. | 5 |
| S1-04 | As a developer, I want the base project setup to work so that I can build features consistently. | Backend and frontend run locally; database connection works; base environment variables are documented. | 3 |

## Sprint 2: Stock Management

| ID | User story | Acceptance criteria / goal | Points |
| --- | --- | --- | --- |
| S2-01 | As an admin, I want to create, edit, and delete stock items so that inventory stays accurate. | Stock CRUD works; validations prevent incomplete data; changes persist in the database. | 5 |
| S2-02 | As an admin, I want each stock item to have a unique stock code so that items can be identified clearly. | Stock code is required and unique; duplicates are rejected. | 3 |
| S2-03 | As a worker or admin, I want to view a list of stock items so that I can check availability quickly. | Stock list is displayed; search/filter works; list shows quantity and code. | 3 |
| S2-04 | As the system, I want to prevent negative stock so that inventory data remains valid. | Quantity cannot go below zero; invalid deductions are blocked. | 5 |

## Sprint 3: Work Orders and Stage Tracking

| ID | User story | Acceptance criteria / goal | Points |
| --- | --- | --- | --- |
| S3-01 | As an admin, I want to create, edit, and delete work orders so that production tasks can be managed. | Work order CRUD works; validation is enforced; records are stored correctly. | 5 |
| S3-02 | As a worker, I want to view work order details so that I understand what needs to be done. | Detail page shows required fields, status, and related information. | 3 |
| S3-03 | As a worker, I want to move a work order to the next stage so that production progress is updated. | Stage changes are saved; the current stage updates immediately; unauthorized changes are blocked. | 5 |
| S3-04 | As a supervisor, I want to see stage history so that I can trace the work order flow. | Stage changes are logged with timestamps and user information. | 5 |

## Sprint 4: Notes and Notifications

| ID | User story | Acceptance criteria / goal | Points |
| --- | --- | --- | --- |
| S4-01 | As a worker, I want to add notes to a work order or stage so that I can record important information. | Notes can be created and displayed; author and timestamp are stored. | 3 |
| S4-02 | As a worker, I want to view note history so that I can follow previous updates. | Notes are shown in chronological order with metadata. | 2 |
| S4-03 | As a user, I want notifications for stage changes so that I do not miss important updates. | Notifications are created for relevant actions; unread count is visible; notifications can be opened. | 5 |
| S4-04 | As a user, I want notifications for stock events so that I can react to inventory issues. | Notifications are created for low-stock and stock-update events. | 3 |
| S4-05 | As a user, I want to see unread notification counts so that I know what requires attention. | Badge/count updates correctly in the UI. | 2 |

## Sprint 5: Chat, QR Codes, and Reporting

| ID | User story | Acceptance criteria / goal | Points |
| --- | --- | --- | --- |
| S5-01 | As a user, I want to send and receive chat messages so that I can communicate about work orders. | Chat threads exist; messages are stored; real-time updates work or refresh correctly. | 8 |
| S5-02 | As a user, I want to view chat threads so that I can follow ongoing conversations. | Thread list displays participants and recent activity. | 3 |
| S5-03 | As a worker, I want a QR code for each work order so that I can open it quickly. | QR code is generated and linked to the correct work order. | 3 |
| S5-04 | As a worker, I want to scan a QR code so that I can access a work order from mobile or camera. | Scanner opens; valid QR leads to the correct record; invalid codes are handled. | 5 |
| S5-05 | As an admin, I want to generate reports so that I can review production activity. | Reports can be generated from selected data; output is downloadable or viewable. | 5 |
| S5-06 | As an admin, I want to filter reports by date, so that I can analyze specific periods. | Filters work correctly; results update according to selected criteria. | 3 |

# Sprint Goals

Sprint 1: Establish authentication, authorization, and a stable working foundation.

Sprint 2: Deliver a usable stock module with validation and reliable inventory rules.

Sprint 3: Enable the core production workflow from work order creation to stage history.

Sprint 4: Improve traceability and keep users informed in real time.

Sprint 5: Add communication, quick access, and managerial visibility.